PROJECT CHARTER SmartLens AI-Powered SME Financial Intelligence Dashboard ───────────────────────────────────── Project Manager: Maxine Mutasa Date: May 2026 Version: 1.0 Status: Active

# 1. Project Overview

| Project Name | SmartLens — AI-Powered SME Financial Intelligence Dashboard |
| --- | --- |
| Project Manager | Maxine Mutasa |
| Start Date | May 2026 |
| End Date | June 2026 (4 weeks) |
| Version | 1.0 |
| Status | Active |

# 2. Problem Statement

The majority of Small and Medium Enterprises (SMEs) in Zimbabwe and across sub-Saharan Africa manage their finances using basic spreadsheets or manual record-keeping, with little to no forecasting capability. This leaves business owners unable to anticipate cash flow shortfalls, identify spending anomalies, or make proactive financial decisions.

SmartLens addresses this gap by delivering an AI-powered Power BI dashboard that transforms raw financial data into actionable intelligence — providing SME owners and managers with forecasts, risk flags, and plain-English AI insights that previously required a dedicated financial analyst.

# 3. Project Objectives

The following objectives define the success criteria for SmartLens:

- Deliver a fully functional Power BI dashboard with revenue, expense, cash flow, and burn rate visualizations

- Implement 30/60/90-day cash flow forecasting using statistical or ML-based predictive models

- Integrate an AI-generated insight layer that surfaces plain-English summaries and anomaly alerts

- Clean and prepare a representative SME financial dataset using Microsoft Excel (applying Coursera learning outcomes)

- Produce a complete set of project management artifacts: charter, scope document, Gantt chart, risk register, and retrospective

- Publish the dashboard to Power BI Service and document the full project on Notion and GitHub

# 4. Project Scope

## 4.1 In Scope

- Data simulation and preparation in Microsoft Excel (SME revenue, expenses, transactions)

- Power BI data model: relationships, DAX measures, calculated columns

- Dashboard pages: Financial Overview, Cash Flow Forecast, Expense Breakdown, AI Insights

- Forecasting model (Power BI built-in analytics or Python script visual)

- AI insight summaries via LLM API integration

- Publishing to Power BI Service (free tier)

- Full PM documentation suite

- Portfolio write-up on Notion and GitHub README

## 4.2 Out of Scope

- Live database or ERP system integration

- Mobile application development

- Multi-tenant or multi-company support

- User authentication or role-based access control

- Custom branding or white-labelling for a real client

# 5. Deliverables

| # | Deliverable | Due | Owner |
| --- | --- | --- | --- |
| 1 | Project Charter (this document) | Week 1 | Maxine Mutasa |
| 2 | Scope Document | Week 1 | Maxine Mutasa |
| 3 | Gantt Chart & Timeline | Week 1 | Maxine Mutasa |
| 4 | Risk Register | Week 1 | Maxine Mutasa |
| 5 | Cleaned Excel Dataset | Week 2 | Maxine Mutasa |
| 6 | Power BI Dashboard (published) | Week 3 | Maxine Mutasa |
| 7 | AI Insight Layer | Week 4 | Maxine Mutasa |
| 8 | Retrospective & Portfolio Write-up | Week 4 | Maxine Mutasa |

# 6. Stakeholders

| Stakeholder | Role | Interest / Expectation |
| --- | --- | --- |
| Maxine Mutasa | Project Manager & Developer | Successfully deliver the project on time; build PM and BI skills |
| Potential Employers | External Reviewer | Evaluate PM process maturity, technical ability, and problem-solving |
| SME Business Owners | Target End User (Persona) | Receive clear, actionable financial insights without technical expertise |
| Tech Community (Zimbabwe) | Audience | Benefit from knowledge sharing; see a locally relevant BI use case |

# 7. High-Level Timeline

| Week | Phase | Key Activities |
| --- | --- | --- |
| Week 1 | Planning | Project charter, scope document, Gantt chart, risk register, stakeholder personas, data strategy |
| Week 2 | Data Preparation | Simulate SME dataset, clean and structure in Excel, prepare for Power BI import |
| Week 3 | Build | Build Power BI data model, DAX measures, dashboard pages, forecasting visuals |
| Week 4 | AI Layer & Launch | Integrate AI insight summaries, polish dashboard, publish, write retrospective and portfolio piece |

# 8. Risks & Assumptions

## 8.1 Key Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep (adding features mid-project) | Medium | High | Strict adherence to scope document; defer new ideas to v2 |
| Power BI forecasting limitations on free tier | Low | Medium | Fallback: use Python script visuals or Excel-based forecast |
| LLM API rate limits or latency affecting AI layer | Medium | Low | Pre-generate static AI summaries for demo; live API optional |
| Unrealistic simulated data reducing credibility | Low | Medium | Base simulation on publicly available SME financial benchmarks |

## 8.2 Assumptions

- The project will use simulated SME data; no real business data is required

- Power BI Desktop (free) and Power BI Service (free tier) are sufficient for all deliverables

- The project manager (Maxine Mutasa) is the sole developer and PM on this project

- The project will be completed within a 4-week timeframe with approximately 10–15 hours per week available

- All tools used (Power BI, Notion, GitHub, LLM API) are accessible from Zimbabwe

# 9. Success Criteria

This project will be considered successful when all of the following criteria are met:

- All 8 deliverables are completed and submitted within the 4-week timeline

- The Power BI dashboard is published and accessible via a public Power BI Service link

- The AI insight layer generates meaningful, contextually accurate summaries from the financial data

- The full PM artifact suite is documented on Notion in a clean, professional format

- The project is added to the GitHub portfolio with a detailed README

- A post-project retrospective is completed documenting lessons learned

# 10. Charter Approval

By signing below, the project manager confirms that this charter accurately reflects the intended scope, objectives, and approach for the SmartLens project.

| Maxine Mutasa — Project Manager | Date |
| --- | --- |